FASTFOODFINDER TEST PLAN

# Table of Contents

Introduction	3

1.1	Objectives	3

1.2	Team Members	3

2	Scope	3

3	Assumptions / Risks	4

3.1	Assumptions	4

3.2	Risks	4

4	Test Approach	5

4.1	Test Automation	5

5	Test Environment	6

6	Milestones / Deliverables	6

6.1	Test Schedule	6

6.2	Deliverables	6

# Introduction

This Test Plan explains how FastFoodFinder will be tested. It includes the objectives, scope, schedule, risks, and approach. It also lists the test deliverables and what is in and out of scope.

## Objectives

FastFoodFinder is a website that helps people find healthier options at fast food restaurants. Instead of looking through every item on a menu, users can search for a restaurant, sort menu items by calories, protein, carbs, or fat, and filter the results to fit their nutrition goals. The website is built with HTML, CSS, and JavaScript. The menu data is stored in a JavaScript file (mcdonalds.js) and a matching JSON file (mcdonalds.json), so there is no server or database. I am the only person working on this project, so I am both the developer and the tester.

The current version of FastFoodFinder has nutrition data for McDonald's only. This data was collected from the McDonald's online nutrition calculator. The goal of testing is to make sure that the search, sort, filter, and recommendation features work correctly, that the nutrition numbers shown on the site match the data file, and that the site looks and works correctly on both computer and phone screens.

## Team Members

| - Resource Name | - Role |
| --- | --- |
| - Austin Dickman | - Developer and Tester |

# Scope

This test plan covers the current version of FastFoodFinder. All of the features listed below must be tested. At the end of testing, a user must be able to:

- Search for McDonald's using the search bar, the “Popular” links, or the restaurant buttons, and see the full McDonald's results page

- Search for a menu item or category (for example, “McFlurry”) and see a message that lists the matching items and their nutrition facts

- Sort menu items by calories (low to high), protein (high to low), carbs (low to high), or fat (low to high)

- Filter menu items by minimum protein, maximum calories, maximum carbs, and maximum fat, and then clear the filters

- See five recommended picks on the home page that each have 500 calories or less and at least 20g of protein

- Go back to the home page using the “Back to home” button

- Use the site on both a computer screen and a phone screen

Testing will also check that the nutrition numbers on the site match the data file, and that the site shows a helpful message when a search is empty or has no matches. A few menu items will also be spot-checked against the McDonald's nutrition calculator, but checking every item is not part of this project.

The Chipotle, Chick-fil-A, and Subway buttons are on the home page, but nutrition data for these restaurants has not been added yet. Testing their menus is not part of this project. Testing will only check that these buttons show a message instead of breaking the site.

Load testing and performance testing will not be part of this project, since the site has no server or database and only loads one small data file.

# Assumptions / Risks

## Assumptions

This section lists the assumptions made for this project.

- The version of the site that gets tested is the latest version saved on GitHub (github.com/renzfps/FastFoodFinder).

- The nutrition data in mcdonalds.js was copied correctly from the McDonald's nutrition calculator.

- Users will open the site in an up-to-date web browser with JavaScript turned on and an internet connection.

- Meal bundles that do not have set nutrition values are marked “unavailable” in the data file and are meant to be hidden from users.

## Risks

The following risks have been identified, along with a plan to reduce their impact on the project. The impact (or severity) of each risk is based on how much the project would be affected if the risk happened. The trigger is the event that would cause the risk to become a problem that needs to be dealt with.

| # | Risk | Impact | Trigger | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | - Scope creep – adding more restaurants (Chipotle, Chick-fil-A, and Subway) could take time away from testing the features that already exist. | Medium | New restaurant data is added before current features are fully tested | Finish testing the McDonald's features first. Each new restaurant will be tested as its own separate step. |
| 2 | McDonald's may change its menu or nutrition values, which would make the data on the site out of date. | High | Menu items or nutrition numbers change on the McDonald's website | Spot-check menu items against the McDonald's nutrition calculator before each release and update the data file when needed. |
| 3 | - Since I am the only developer and tester, I may miss bugs in my own code. | Medium | Bugs are found after the site is released | Follow written test cases, test on more than one browser and device, and have another person try the site before release. |
| 4 | The recommendation images load from McDonald's websites, so they will not show if those links change. | Low | An image is missing on the page | Check every image during each round of testing and keep copies of images in the project's images folder. |

# Test Approach

The project is being built in small steps. After each new feature is added and saved to GitHub, that feature will be tested by hand before moving on to the next one. Older features will also be checked again to make sure the new changes did not break them.

Testing will use written test cases for each feature listed in the Scope section. Each test case will list the steps, the expected result, and the actual result. For example, if the “Minimum protein” filter is set to 15 and the “Maximum calories” filter is set to 500, the page should show only the 16 menu items that match both filters, and the summary should say “16 of 163 options shown.” Exploratory testing will also be used. This means using the site the way a real user would, such as typing unusual searches, entering very large numbers in the filters, and resizing the window, to find bugs that the written test cases might miss.

## Test Automation

No automated tests are planned at this time. Since the site is small and only one person is working on it, all testing will be done by hand. Automated tests may be added later if more restaurants and features are added.

# Test Environment

No server or database is needed. The site runs in a web browser by opening the index.html file. Testing will be done in at least two desktop browsers, such as Google Chrome and Microsoft Edge, and on a phone (or a phone-sized browser window) to check the mobile layout. An internet connection is required because the fonts and recommendation images load from other websites.

# Milestones / Deliverables

## Test Schedule

The planned test schedule is below. Dates may change if bugs take longer to fix than expected.

| Task Name | Start | Finish | Effort | Comments |
| --- | --- | --- | --- | --- |
| Test Planning | 10/11/26 | 10/11/26 | 1 d | Write this test plan |
| Review project requirements | 10/12/26 | 10/12/26 | 0.5 d | Review the README and the feature list |
| Write test cases | 10/13/26 | 10/14/26 | 2 d | Write test cases for each feature in the Scope section |
| Functional testing – Search | 10/15/26 | 10/15/26 | 1 d | Search bar, “Popular” links, and restaurant buttons |
| Functional testing – Sort and filters | 10/16/26 | 10/17/26 | 2 d | All four sort options and all four filters |
| Functional testing – Recommendations | 10/18/26 | 10/18/26 | 1 d | Check the five recommended picks and their images |
| Browser and mobile testing | 10/19/26 | 10/20/26 | 2 d | Desktop browsers and phone screen sizes |
| Bug fixes and regression testing | 10/21/26 | 10/23/26 | 3 d | Retest fixed bugs and recheck all features |
| Release final version to GitHub | 10/24/26 | 10/24/26 | 0.5 d | Final check of the live version |

## Deliverables

| Deliverable | For | Date / Milestone |
| --- | --- | --- |
| Test Plan | Austin Dickman | 10/11/2026 (before testing starts) |
| Test Cases | Austin Dickman | 10/14/2026 |
| Test Results | Austin Dickman | After each round of testing |
| Bug List | Austin Dickman | Updated during testing; all major bugs fixed by 10/23/2026 |
| Final Test Summary | Austin Dickman | 10/24/2026 (release) |